Streamlining IT Procurement: Automating Standard Laptop

Orders with Flow Designer

Phase-6	-- PROJECT TESTING PHASE

| Date | 29/09/2026 |
| --- | --- |
| Team Id | SWTID-2026-1683 |
| Project Name | Streamlining IT Procurement: Automating Standard Laptop Orders with Flow Designer. |
| Project Guide Name | Dr. K.KARPAGAM, M.Sc.,M.Phil.,Ph.D. |

# Team Leader : ARUNACHALAM MJ

# Reg.No : 24CS3204

Team Members:

| Name | Reg.No |
| --- | --- |
| KUMARAN K | 24CS3219 |
| RAGHAVAN S | 24CS3235 |
| SANTHAKUMAR G | 24CS3243 |

# INTRODUCTION TO PROJECT

TESTING

Meaning of testing: Systematic evaluation of configured components and automated behaviors to confirm correctness and fitness for purpose. Purpose of testing: to verify that the developed automation converts an approved Standard Laptop request into a correctly populated Catalog Task assigned to the Hardware group.

Why testing is required after development: configuration errors, incorrect mappings, or inactive flows are common risks. Testing verifies configured components, detects configuration errors, validates workflow behavior, and checks that outputs match the functional specification.

| Testing Area | Purpose |
| --- | --- |
| Catalog Testing | Verify Standard Laptop request |
| Request Testing | Verify Requested Item |
| Approval Testing | Verify approval process |
| Flow Testing | Verify Flow Designer execution |
| Action Testing | Verify Create Catalog Task |
| Field Testing | Verify task information |
| Assignment Testing | Verify Hardware assignment |
| Final Testing | Verify complete process |

Plan Test

Define scope and cases

Verify Result

Confirm expected outcomes

Correct

Apply fixes and updates

Execute Test

Run cases against

system

Identify Issue

Log deviations

and defects

# TESTING OBJECTIVES

This section enumerates precise objectives used to guide test design and acceptance criteria. Objectives emphasize traceability from user request to final Catalog Task record and ensure values conform to the exact project configuration.

- Verify that Standard Laptop can be ordered.

- Verify that the Requested Item is created.

- Verify that approval information is available.

- Verify that the approved request reaches the automation process.

- Verify that the Service Catalog trigger works.

- Verify that Create Catalog Task executes.

- Verify that Requested Item Record is correctly used.

- Verify that the Catalog Task is created.

- Verify Short Description.

- Verify Description.

- Verify Assignment Group = Hardware.

- Verify the task can be viewed from the Requested Item.

- Verify the complete workflow.

| Objective ID | Testing Objective | Expected Verification |
| --- | --- | --- |
| TO-01 | Standard Laptop request | Request created |
| TO-02 | Requested Item | Correct record exists |
| TO-03 | Approval | Approval state verified |
| TO-04 | Flow execution | Flow processes request |
| TO-05 | Catalog Task | Task is created |
| TO-06 | Task fields | Values are correct |
| TO-07 | Hardware assignment | Hardware group is assigned |
| TO-08 | Final verification | Complete process works |

TESTING SCOPE

Define explicit inclusions and exclusions to constrain the testing effort. Tests are limited to the delivered ServiceNow components and behaviors described in the source project and prior phases.

## In Scope

  - Standard Laptop Service Catalog item

  - Order Now process

  - Requested Item

  - Approval

  - Flow Designer

  - Service Catalog trigger

  - Create Catalog Task action

  - Requested Item Record mapping

  - Short Description and Description fields

  - Hardware assignment and Catalog Task

  - Process Engine connection

  - Final verification

## Out of Scope

The project explicitly excludes interfaces and subsystems not present in the source scope.

  - External payment systems

  - External delivery systems

  - Advanced inventory systems

  - Other hardware categories

  - External third-party applications

| Testing Area | In Scope | Out of Scope |
| --- | --- | --- |
| Standard Laptop | ✓ | — |
| Service Catalog | ✓ | — |
| Flow Designer | ✓ | — |
| Catalog Task | ✓ | — |
| Hardware Assignment | ✓ | — |
| Approval | ✓ | — |
| External Payment | — | ✓ |
| External Delivery | — | ✓ |
| Other Hardware | — | ✓ |

TESTING ENVIRONMENT AND

COMPONENTS

This section enumerates the system components and their roles in testing. All testing occurs on the ServiceNow test instance described in the project planning phase.

  - ServiceNow — Test environment (platform for all verification).

  - Service Catalog — Mechanism to place a Standard Laptop request.

  - Standard Laptop — Catalog item under test.

  - Requested Item — Record created by the Service Catalog request.

  - Approval — Approval stage that must reach Approved.

  - Flow Designer — Automation: Flow Name = Standard Laptop Task.

  - Create Catalog Task — Action executed by the flow.

  - Catalog Task — Output record to be assigned to Hardware.

  - Hardware — Assignment group receiving the task.

| Component | Testing Purpose |
| --- | --- |
| ServiceNow | Test environment |
| Service Catalog | Request testing |
| Standard Laptop | Catalog item testing |
| Requested Item | Request record verification |
| Approval | Approval verification |
| Flow Designer | Automation verification |
| Standard Laptop Task | Flow verification |
| Create Catalog Task | Task generation verification |
| Catalog Task | Output verification |
| Hardware | Assignment verification |

Service Catalog

Standard Laptop

Requested Item

Approval

# TEST CASE DESIGN

A test case is a discrete procedure combining inputs, execution steps, and expected results. Test cases in this project map directly to objectives and cover each stage of the workflow from catalog selection to task verification.

| Test Case ID | Test Case | Input/Action | Expected Result |
| --- | --- | --- | --- |
| TC-01 | Open Standard Laptop | Open Service Catalog | Standard Laptop available |
| TC-02 | Select item | Select Standard Laptop | Item opens |
| TC-03 | Place order | Click Order Now | Request created |
| TC-04 | Check Requested Item | Open request | Requested Item available |
| TC-05 | Check approval | Open Approvers | Approval information available |
| TC-06 | Approve request | Approve request | Request becomes approved |
| TC-07 | Check flow | Review automation | Flow executes |
| TC-08 | Create task | Flow processes request | Catalog Task created |
| TC-09 | Check short description | Open Catalog Task | Correct text appears |
| TC-10 | Check description | Open Catalog Task | Correct text appears |
| TC-11 | Check assignment | Open Catalog Task | Hardware assigned |
| TC-12 | Final verification | Review task | Expected configuration confirmed |

Each test case compares the expected result with the system's actual output. Testers must record actual results, raise defects for discrepancies, and follow the retest cycle until expected behavior is achieved.

# SERVICE CATALOG TESTING

Service Catalog testing verifies that users can initiate the Standard Laptop order and that a Requested Item record is created with appropriate metadata. Tests are exploratory and procedural to ensure traceability.

| Step | Action | Expected Result |
| --- | --- | --- |
| 1 | Open Service Catalog | Catalog available |
| 2 | Open Hardware | Hardware catalog options shown |
| 3 | Select Standard Laptop | Correct item opened |
| 4 | Order Now | Request generated |
| 5 | Open Order Status | Request status available |
| 6 | Open Request Number | Request record opens |
| 7 | Open Requested Record | Requested Item available |
| 8 | Check Approvers | Approval information shown |

Service Catalog

Hardware

Standard Laptop

Order Now

# APPROVAL TESTING

Approval testing ensures that the requested record contains approver entries and that the approval action transitions the Requested Item to an Approved state recognized by subsequent automation triggers.

| Test | Action | Expected Result |
| --- | --- | --- |
| AT-01 | Open request | Request record available |
| AT-02 | Open Approvers | Approval record visible |
| AT-03 | Review approval | Correct request identified |
| AT-04 | Approve request | Approval becomes Approved |
| AT-05 | Continue process | Automation can be verified |

Continue Testing

Trigger automation on YES

Approved?

Decision: yes or no

Assign Approvers

Route to designated approvers

Submit Request

Initiate approval request

Rationale: Approval verification is essential because the Flow Designer trigger is dependent on the approval state. Proceeding to task creation without confirmed approval invalidates the acceptance criteria.

# FLOW DESIGNER TESTING

Flow Designer testing confirms that the automation artifact is present, correctly configured, and active. Tests examine metadata and runtime behavior associated with the flow named Standard Laptop Task.

| Flow Configuration | Expected Value | Verification |
| --- | --- | --- |
| Flow Name | Standard Laptop Task | Checked |
| Application | Global | Checked |
| Run As | System user | Checked |
| Trigger | Service Catalog | Checked |
| Action | Create Catalog Task | Checked |
| Flow Status | Active | Checked |

Service Catalog

Trigger

Create Catalog Task

Approved Request

Standard Laptop

Task

This test verifies the connection between the approved request and the automation; it includes a dry- run check of flow execution logs and audit entries to confirm the Create Catalog Task action is invoked.

# CATALOG TASK TESTING

Catalog Task testing validates the output record created by the flow. Field-level verification ensures compliance with the project configuration and supports downstream operational processing by the Hardware group.

| Field | Expected Value | Verification |
| --- | --- | --- |
| Short Description | Laptop need to Configured | Pass if exact value is shown |
| Description | Laptop need to Configured | Pass if exact value is shown |
| Assignment Group | Hardware | Pass if Hardware is assigned |
| Approval | Approved | Pass if approved state is shown |
| Table | Catalog Task | Pass if task is Catalog Task |

Catalog Task

Main record that branches to specific fields for validation.

Short

Description

Validate concise summary for routing and search.

Description

Ensure detailed info supports Hardware processing.

Assignment

Group

Confirm correct group for downstream handling.

Field-level testing is necessary to ensure the automation mapping is correct and that Hardware receives actionable information. Exact-match checks are required for Short Description and Description per project configuration.